Meeting Minute

18th March 2015

Attendees

김형락, 성다혜, 송형석, 안윤근, 우승연, 이학진, 김진희

Scribe

김진희

Agenda

Old Business

* Complete Weekly menu, login page
  + tested in server
  + fix errors
* Modify Schedule of remainig task.

New Business

* set priority of remainig task
  + Remainig task: Lecture Schedule, Bus Schedule, Mobile ID, BBS, Page Switching, Management, mainpage
* According to priority, continue to work for remaining
  + First, create BBS, Page Switching Bus Schedule and if time has spare, create Management, mainpage, Mobile ID until next sprint
* Role assign

Old Business

* Complete Weekly menu, login page

Weekly menu and login page are tested in server, and fixed errors, so it works well.

* Modify Schedule of remainig task.

The schedule was delayed and many than we thought, last PM asked if remove some tasks because schedule is delayed and time is not enough.

But Once, have been delayed as overall we decided to put it off.

However, stakeholder(professor) require to do not put it off, instead set priority and if time is not enough, remove some works.

New Business

* set priority of remainig task

set BBS, bus schedule, page switching first.

* According to priority, continue to work for remaining

First, create BBS, Page Switching, Bus Schedule and if time has spare, create Management,

Mainpage, Mobile ID until next sprint

* Role assign

BBS: 김진희, 우승연, Page Switching: 송형석, Bus schedule: 안윤근, 성다혜

Next Meeting

* **Date - Time:** Undetermined, further notice.
* **Place:** Undetermined, further notice.

Next Meeting Agenda Items

progress of worked.